Project Planning Phase

Project Planning and Milestone Backlog

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7764 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Project Milestones and Backlog

The four dashboard milestones organize the nine implementation phases. The Skill Wallet snapshot shows 50% overall progress and 50% on Milestone 1, with medium complexity, 40 minutes, and two stories. Other dates and estimates were not supplied.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone 1 | Spreadsheet and target schema | US-01 | Prepare Sample Spreadsheet.xlsx with source headers Employee ID, Name, Email, Department, and Location. | TBD | High | Team SWTID-2026-7764 |
| Milestone 1 | Spreadsheet and target schema | US-02 | Create Employee Test (u_employee_test) and its five String fields. | TBD | High | Team SWTID-2026-7764 |
| Milestone 2 | Import Set and Transform Map | US-03 | Create Employee Import (u_employee_import) and load the workbook. | TBD | High | Team SWTID-2026-7764 |
| Milestone 2 | Import Set and Transform Map | US-04 | Create Sample Spreadsheet Import and map the source fields to Employee Test: Employee ID → Employee ID; Name → Employee Name; Email → Email; Department → Department; Location → Location. | TBD | High | Team SWTID-2026-7764 |
| Milestone 3 | Transform, validate, and coalesce | US-05 | Run the transform and validate target values in Employee Test. | TBD | High | Team SWTID-2026-7764 |
| Milestone 3 | Transform, validate, and coalesce | US-06 | Coalesce on Employee ID and verify the documented insert/update and repeat-import results. | TBD | High | Team SWTID-2026-7764 |
| Milestone 4 | Reports and dashboard | US-07 | Create department Pie/Count, location Bar/Count, and employee list reports. | TBD | Medium | Team SWTID-2026-7764 |
| Milestone 4 | Reports and dashboard | US-08 | Add all three reports to Employee Analytics Dashboard and apply intended sharing. | TBD | Medium | Team SWTID-2026-7764 |

Milestone Timeline and Progress Snapshot

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone 1 | Not supplied | 40 minutes (snapshot) | Not supplied | Not supplied | 50% in dashboard snapshot | Not supplied |
| Milestone 2 | Not supplied | Not supplied | Not supplied | Not supplied | Not supplied | Not supplied |
| Milestone 3 | Not supplied | Not supplied | Not supplied | Not supplied | Not supplied | Not supplied |
| Milestone 4 | Not supplied | Not supplied | Not supplied | Not supplied | Not supplied | Not supplied |

Progress snapshot:

Project progress snapshot: 50% overall progress. Milestone 1 is shown at 50% complete, with medium complexity, a 40-minute duration, and two stories. No other milestone dates or completion percentages were supplied.